Yes — I would track it like this. Your project should now be presented as:

“An AI-powered travel planning and booking decision-support assistant using local LLM tool routing, provider APIs, explainable recommendations, and personalised package optimisation.”

That sounds much stronger than just “a flight booking chatbot.”

Your current flight pipeline is already strong: local Llama/Ollama, Duffel, validated tools, SQLite booking, flight ranking, confirmation flow, passenger updates, responsive cards, and tests are already working. The main gap is that hotels, packages, persistent memory, deeper evaluation, and intelligent recommendation logic are still unfinished.

Project Progress + Improvement Tracker

| Area | Task / Feature | Current Status | Why it matters for distinction | What to do next |
| --- | --- | --- | --- | --- |
| Core backend | FastAPI backend with /health, /chat, /flights/search, booking endpoints | ✅ Completed | Shows working technical artefact, not just a concept | Keep stable; document architecture clearly |
| Frontend | React + Vite + TypeScript chat UI and flight cards | ✅ Completed | Makes the project demonstrable and user-facing | Improve polish, mobile layout, loading/error states |
| Local AI | Llama/Ollama extraction and tool routing | ✅ Completed | This is one of the strongest parts because the LLM does controlled tool selection, not unsafe direct booking | Explain this clearly in report as “validated LLM tool execution” |
| Provider API | Duffel test-mode flight search | ✅ Completed | Moves project beyond mock data and proves real API integration | Keep mock fallback as safety layer |
| Booking flow | Select flight → pending booking → confirm → SQLite booking reference | ✅ Completed | Important safety feature; prevents accidental booking | Add the same confirmation model for hotels and packages |
| Flight intelligence | Cheapest, fastest, best value, option selection, passenger updates | ✅ Mostly completed | Shows decision support, not only search | Improve ranking explanation and scoring |
| Safety | Pydantic validation, backend-only execution, no API keys exposed to Llama/frontend | ✅ Completed | Strong academic and security argument | Add a security subsection in report |
| Testing | 29 backend tests, compile check, frontend build, smoke tests | ✅ Completed | Very useful for Evaluation chapter | Add hotels/packages/evaluation dataset tests |
| Current limitation | In-memory session memory | ❌ Not solved | Backend restart loses context; weak for real-world use | Move session memory/preferences into SQLite |
| Current limitation | Single demo user / no authentication | ❌ Not solved | Makes it look prototype-level | Add simple user profile table or explain as limitation |
| Current limitation | Duffel sandbox data not realistic | ⚠️ Known limitation | Must be discussed honestly | Use it as controlled test-mode provider, not real booking claim |
| Stage 6A | Hotel search integration | ❌ Not started / next | Biggest missing feature; makes project no longer flight-only | Add HotelSearchRequest, search_hotels, HotelCard, hotel memory, tests |
| Stage 6B | Flight + hotel package builder | ❌ Not started / next | This is the feature that makes it feel like a real travel assistant | Combine selected flight + hotel into package options |
| Recommendation system | Travel Suitability Score | ❌ New idea | Makes the project more intelligent and original | Score options using price, duration, stops, rating, distance, budget fit |
| Explainable AI | Explain why one option is recommended | ❌ New idea | Strong academic value: transparent decision-making | Add “Why recommended?” text under each option |
| Personalisation | User preference memory | ❌ New idea | Makes it feel adaptive rather than basic | Store preferences: max stops, cabin, budget, hotel rating, city-centre preference |
| Budget reasoning | Budget-aware trip planner | ❌ New idea | More intelligent than normal search | Let user say “under £700” and system balances flight + hotel |
| Rebooking intelligence | Alternative suggestion if selected offer disappears | ⚠️ Partly started | Very realistic travel scenario | If unavailable, suggest similar flights within price/time tolerance |
| Voice mode | Browser microphone speech-to-text | ❌ Not started | Good demo feature, but not as important as packages/evaluation | Add browser speech recognition sending text to /chat |
| Itinerary | Generated trip summary after booking | ❌ New idea | Makes final demo look polished | Add itinerary page/card with flight, hotel, total cost, reference |
| Evaluation | Prompt dataset for extraction/tool-routing accuracy | ❌ Not started | Evaluation is 20% of the project marking; unit tests alone are not enough | Create 50–100 travel prompts and measure accuracy |
| Evaluation | User testing / usability feedback | ❌ Not started | Helps prove real-world usefulness | Test with 5–10 users and collect ratings/comments |
| Evaluation | Performance metrics | ❌ Not started | Shows technical maturity | Measure Llama response time, Duffel latency, fallback rate |
| Documentation | Report chapters and evidence | ⚠️ In progress | Final mark depends heavily on report quality | Link implementation to research questions and limitations |
| Demo | 10–15 minute video demonstration | ❌ Not started | Assessment requires a video demo showing methods, results, conclusions, and challenges | Plan demo script around full journey: search → compare → book → database → tests |

Extra intelligent ideas you can add

| Intelligent idea | Description | Difficulty | Should you do it? |
| --- | --- | --- | --- |
| Travel Suitability Score | Score every flight/hotel/package from 0–100 using weighted criteria | Medium | ✅ Yes |
| Explainable recommendation | Assistant explains why option 2 is better than option 1 | Low–Medium | ✅ Yes |
| Preference learning | Stores user preferences like “I prefer direct flights” or “hotels near city centre” | Medium | ✅ Yes |
| Budget optimiser | User gives total budget; system divides it between flight and hotel | Medium | ✅ Yes |
| Trip purpose detection | Detects business, family, holiday, student, weekend trip | Low–Medium | ✅ Yes |
| Constraint conflict detection | If user asks “first class under £200”, assistant explains conflict and suggests alternatives | Medium | ✅ Yes |
| What-if comparison | User asks “what if I leave one day earlier?” and system compares price changes | Medium | ✅ Good if time allows |
| Disruption/rebooking mode | Simulates unavailable flight and recommends closest alternatives | Medium | ✅ Good for evaluation |
| Carbon-aware ranking | Adds estimated sustainability score using stops/distance as proxy | Medium | Optional |
| Accessibility-aware travel | User can request wheelchair-friendly hotels/low walking distance | Medium | Optional |
| Travel risk/help mode | Assistant explains missing documents, visa reminder, travel checklist | Medium | Optional; avoid relying on live legal advice unless sourced |
| Evaluation dashboard | Shows tests passed, prompt accuracy, response time, fallback rate | Medium | ✅ Strong for report |
| PDF/itinerary export | Generates final trip itinerary as PDF | Medium | Optional polish |
| Calendar export | Adds travel dates to calendar/ICS file | Medium | Optional polish |
| PWA/mobile install | Makes the web app installable on Android | Medium | Optional polish |

Best version of your final project

I would not try to implement everything. The strongest realistic final scope is:

| Final system layer | Feature |
| --- | --- |
| Search | Flights + hotels |
| AI reasoning | Llama tool routing |
| Safety | Validated backend execution |
| Decision support | Travel Suitability Score |
| Personalisation | Preference memory |
| Packages | Flight + hotel package builder |
| Explanation | “Why this option?” recommendation text |
| Booking | Confirmation before saving |
| Evidence | Tests, prompt dataset, user feedback, response-time metrics |
| Demo | Full user journey from natural language to confirmed itinerary |

That would make the project feel much less basic. The strongest title would be something like:

“An Explainable Local-LLM Travel Planning Assistant for Personalised Flight and Hotel Package Recommendation.”

My advice: focus first on Hotel Search → Package Builder → Suitability Score → Explainable Recommendation → Evaluation Dataset. Those five upgrades will make the biggest difference to your grade.

| New idea | What it does | Why it is real-world useful | Why it makes the project more intelligent |
| --- | --- | --- | --- |
| 1. Total Trip Cost Engine | Calculates the real total cost, not just flight price: flight + hotel + baggage + seat selection + airport transfer + city tax/fees. | Real travellers care about the final cost, not only the ticket price. | Makes your assistant more honest and practical than basic search tools. |
| 2. Ancillary Recommendation System | Suggests baggage, seat type, priority boarding, or cabin upgrade only when useful. | Travel platforms make lots of decisions around add-ons. Duffel supports adding bags, seats, and ancillaries through its API docs. (duffel.com) | Adds airline retailing intelligence, not just search. |
| 3. Fare Flexibility / Refundability Score | Compares whether a flight is cheap but non-refundable, flexible but expensive, or risky to change. | Very useful for business travellers, students, families, and uncertain trips. | Adds decision-making based on risk, not only price. |
| 4. Layover Risk Score | Detects risky connections: too short layover, airport change, overnight layover, long waiting time. | Real travellers often regret cheap flights with bad layovers. | Assistant can warn: “This is cheap, but risky because the connection is only 45 minutes.” |
| 5. Nearby Airport Intelligence | If user says London, check LHR/LGW/STN/LTN/LCY; if New York, JFK/EWR/LGA. | Real users do not always know the best airport code. | Makes the assistant behave more like a real travel agent. |
| 6. Destination Inspiration Mode | User says: “I have £500 and 4 days, where can I go?” The system suggests destinations. | This is common real-world travel behaviour. Amadeus has Flight Inspiration Search for finding destinations from an origin by price/date/trip duration. (Amadeus IT Group SA) | Turns the app from booking assistant into planning assistant. |
| 7. Live Flight Status / Terminal Mode | After booking, assistant can show gate, terminal, delay status, and flight status where API support exists. | Useful after booking, not only before booking. Amadeus Flight Status API provides real-time schedule data, terminal/gate, and delay-related information. (Amadeus IT Group SA) | Extends the system beyond booking into travel support. |
| 8. Door-to-Door Journey Planner | Combines flight + hotel + airport transfer estimate + walking/public transport time. | A cheap hotel far away may actually be worse once transfer time/cost is included. | Adds full-trip reasoning instead of isolated flight/hotel ranking. |
| 9. Smart Airport Transfer Recommendation | Recommends taxi, train, shuttle, or public transport depending on arrival time, luggage, budget, and traveller type. | Real travellers need to get from airport to hotel. | Makes the assistant useful after choosing the flight/hotel package. |
| 10. Duplicate Booking / Conflict Detector | Warns if the user already has a booking for the same dates or overlapping trip. | Prevents accidental duplicate bookings. | Uses booking history intelligently rather than just storing references. |
| 11. Multi-Traveller Profile Support | Stores profiles for traveller 1, traveller 2, etc: adult/child, cabin preference, accessibility need, baggage need. | Real bookings often involve families or groups. | Moves beyond “one demo user” and makes your database design stronger. |
| 12. Group Trip Voting Mode | Creates 3 package options and lets multiple travellers vote: cheapest, shortest, best hotel, best overall. | Useful for friends/family trips where people disagree. | Adds collaborative decision support, which is more advanced than single-user search. |
| 13. Corporate Travel Policy Checker | User/company sets rules: max budget, economy only, no overnight layovers, refundable preferred. Assistant checks compliance. | Very real-world for business travel. | Shows constraint-based reasoning and rule compliance. |
| 14. Travel Data Privacy Centre | User can view, export, or delete stored preferences/messages/bookings. | Real systems need privacy controls. | Adds professional software-engineering maturity and ethical AI design. |
| 15. AI Decision Audit Log | Stores: user request → Llama tool selected → validated arguments → provider used → result returned → booking confirmed. | Helps debugging and report evidence. | Shows safe AI governance: Llama suggests, backend validates, system records decisions. |
| 16. Provider Health / Fallback Monitor | Tracks when Duffel works, when mock fallback is used, latency, and error reason. | Real systems need reliability monitoring. | Makes fallback behaviour measurable, not hidden. |
| 17. Travel Standards Alignment Layer | Structure booking/search objects closer to travel industry concepts like offers, orders, services, passengers. | IATA’s modern airline retailing direction focuses on Offers and Orders, and ONE Order aims to simplify reservations/tickets into order-based fulfilment. (iata.org) | Gives your report a strong industry-standard angle. |
| 18. Hotel Amenity Intelligence | User asks: “I need gym, breakfast, parking, late check-in.” Assistant filters and explains hotel suitability. | Real hotel choice depends on amenities, not just star rating. | Makes hotel recommendation richer once you add hotels properly. |
| 19. Review/Risk Summary for Hotels | Summarises hotel risks: noisy area, poor cleanliness, bad location, hidden fees. Could be mock/RAG-based if no live review API. | Real users rely heavily on reviews. | Adds natural-language summarisation and trust reasoning. |
| 20. Post-Booking Amendment Simulator | Allows: change passenger count, change cabin, add bag, change hotel, cancel package — in simulation. | Real bookings often change after confirmation. | Makes your booking flow deeper than “confirm and finish.” |

| Priority | Idea | Why I would choose it |
| --- | --- | --- |
| 1 | Total Trip Cost Engine | Very real-world and connects flights, hotels, baggage, seats, and transfers. |
| 2 | Fare Flexibility / Refundability Score | Adds intelligent risk reasoning, not already in your tracker. |
| 3 | Layover Risk Score | Easy to explain, easy to demo, genuinely useful. |
| 4 | Nearby Airport Intelligence | Makes natural-language travel search much smarter. |
| 5 | Destination Inspiration Mode | Turns your system into a travel planning assistant, not only a booking assistant. |
| 6 | Live Flight Status / Terminal Mode | Extends the app after booking, which feels more real-world. |
| 7 | AI Decision Audit Log | Excellent for your report, safety section, and evaluation. |
| 8 | Multi-Traveller Profiles | Fixes the “single demo user” weakness in a meaningful way. |